SmartFactory 360°

Product Requirements Document  •  Software Requirements Specification  •  Build Guide

Hackathon: SOLO Manufacturing Live Project

Theme: Industrial Workflow Optimization using AI & Automation

Stack: React (Frontend)  •  Django (Backend)

Version 1.0  |  May 2026

# PART 1 — Product Requirements Document (PRD)

## 1.1  Product Overview

SmartFactory 360° is an integrated smart factory management platform that digitizes the factory floor through a real-time 3D digital twin, AI-powered maintenance intelligence, mobile worker tracking, and a manager operations dashboard. The platform is designed to eliminate paper-based processes, reduce machine downtime, and give managers live visibility into every moving part of the factory.

Mission Statement Bridge the gap between physical factory operations and real-time digital intelligence — enabling faster decisions, fewer breakdowns, and a more productive workforce.

## 1.2  Target Users & Personas

| Persona | Role | Primary Pain Point | Value Delivered |
| --- | --- | --- | --- |
| Factory Manager | Oversight & decisions | No real-time visibility into floor activity | Live dashboard + alerts |
| Factory Worker | Machine operation | Unclear how to handle machine issues | AI chatbot guidance |
| Maintenance Engineer | Repairs & upkeep | Reactive, not proactive maintenance | Predictive ticket system |
| HR / Admin | Attendance & records | Manual attendance tracking | Auto attendance via app |

## 1.3  Core Product Components

### Component 1 — 3D Factory Environment (Web)

A web-based interactive 3D digital twin of the factory floor.

- Every machine and worker represented as a 3D object in real-time

- Clicking a machine: shows health score, uptime %, current status, last maintenance date, active alerts

- Clicking a worker: shows name, role, current task, location zone, attendance status

- Color-coded status overlays (green = OK, amber = warning, red = critical)

- Live data feeds via WebSocket — updates every 5–10 seconds

- Zoom, pan, rotate controls; floor plan importable from CAD/SVG

### Component 2 — AI Maintenance Chatbot

An AI-powered chatbot accessible to workers via web and mobile.

- Workers describe the issue in natural language

- AI triages the issue into Simple / Moderate / Complex

- Simple: provides step-by-step self-resolution guide

- Moderate: escalates with a guided checklist and notifies supervisor

- Complex: auto-creates a support ticket, notifies manager, logs to maintenance history

- Supports image uploads (photo of the issue) for better diagnosis

- Multi-language support for diverse workforce

### Component 3 — Mobile Attendance & Tracking App

A React Native / PWA mobile application for workers.

- GPS + BLE beacon-based indoor positioning to track worker location zones

- One-tap clock-in / clock-out with geofence validation (must be on-site)

- Push notifications for task assignments, safety alerts, chatbot replies

- Offline-first design — queues data when connectivity is poor

- Workers can view their own schedule, shift hours, and task history

### Component 4 — Manager Dashboard (Web)

A web dashboard providing full operational visibility.

- Live KPI tiles: active workers, machines online, open tickets, productivity index

- Attendance heatmap: who is present, absent, late

- Machine status table: sortable by health score, last maintenance, active issues

- Maintenance ticket queue: assign, prioritize, close tickets

- Worker productivity metrics: tasks completed, time-on-floor, idle time

- Exportable reports (PDF/CSV) for shift summaries

## 1.4  Recommended Additional Features (Hackathon Scope)

| Feature | Component | Impact | Effort |
| --- | --- | --- | --- |
| Anomaly alert feed (real-time) | Dashboard + 3D View | High | Medium |
| Predictive maintenance scoring | AI Chatbot + Dashboard | High | Medium |
| Worker safety SOS button | Mobile App | High | Low |
| Shift scheduling module | Dashboard | Medium | Medium |
| Voice input for chatbot | AI Chatbot | Medium | Low |
| QR code machine identification | Mobile App | Medium | Low |
| Productivity leaderboard (gamification) | Dashboard + Mobile | Medium | Low |
| Energy consumption monitoring widget | Dashboard | Medium | High |

## 1.5  Success Metrics (KPIs)

| Metric | Target | Measurement |
| --- | --- | --- |
| Machine downtime reduction | 30% decrease | Ticket resolution time |
| Attendance tracking accuracy | >95% | GPS checkin vs manual log |
| Chatbot issue self-resolution rate | >50% | Resolved without ticket creation |
| Manager response time to alerts | <5 minutes | Alert-to-action timestamp |
| Worker app adoption rate | >80% of workforce | Daily active users |

## 1.6  Constraints & Assumptions

- Hackathon scope: MVP functionality only — production hardening is post-hackathon

- Workers have Android or iOS smartphones with location services enabled

- Factory has WiFi coverage; BLE beacons optional for indoor precision

- Backend hosted on a single server/cloud VM during the hackathon demo

- 3D environment uses a pre-built factory floor layout (no live CAD import required)

- AI chatbot powered by LLM API (e.g., Claude API) — no custom model training

# PART 2 — Software Requirements Specification (SRS)

## 2.1  System Architecture Overview

SmartFactory 360° follows a client-server architecture with real-time communication layers:

| Layer | Technology | Responsibility |
| --- | --- | --- |
| Frontend (Web) | React 18 + Three.js + Tailwind CSS | 3D viewer, dashboard, chatbot UI |
| Frontend (Mobile) | React Native / PWA | Worker app, attendance, notifications |
| Backend API | Django 5 + Django REST Framework | Business logic, auth, data management |
| Real-time Layer | Django Channels + Redis | WebSocket for live updates |
| AI Integration | Anthropic Claude API (claude-sonnet-4) | Chatbot intelligence, issue triage |
| Database | PostgreSQL | Primary data store |
| Cache / Broker | Redis | Session cache, task queue, WS broker |
| Task Queue | Celery + Redis | Async jobs, notifications, report gen |
| File Storage | AWS S3 / MinIO | Image uploads, report exports |
| Auth | Django SimpleJWT | JWT-based authentication |

## 2.2  Functional Requirements

### FR-01: Authentication & Authorization

- FR-01.1: System shall support role-based access (Worker, Manager, Admin, Maintenance Engineer)

- FR-01.2: Workers authenticate via mobile app using email/PIN or QR scan

- FR-01.3: Managers authenticate via web using email + password with JWT tokens

- FR-01.4: Token refresh every 24 hours; refresh token valid for 7 days

- FR-01.5: API endpoints protected by role middleware

### FR-02: 3D Factory Environment

- FR-02.1: Render a 3D factory floor model using Three.js with machine and worker nodes

- FR-02.2: Machine nodes shall display real-time status via color overlay (green/amber/red)

- FR-02.3: Worker nodes shall update position every 10 seconds based on mobile GPS data

- FR-02.4: Click on machine → side panel shows: ID, name, health %, uptime %, last service date, active alerts

- FR-02.5: Click on worker → side panel shows: name, role, zone, shift status, current task

- FR-02.6: 3D scene shall support orbit controls (pan/zoom/rotate)

- FR-02.7: System shall support at minimum 50 concurrent machine nodes and 100 worker nodes

### FR-03: AI Maintenance Chatbot

- FR-03.1: Chat interface accessible on web and mobile

- FR-03.2: Worker submits issue description; system sends to Claude API with factory context in system prompt

- FR-03.3: AI response classifies issue as Simple / Moderate / Complex

- FR-03.4: Simple issues: AI returns step-by-step resolution guide (max 5 steps)

- FR-03.5: Complex issues: system auto-creates a MaintenanceTicket record in database

- FR-03.6: Ticket creation triggers real-time notification to Manager dashboard via WebSocket

- FR-03.7: Worker can attach an image (JPEG/PNG, max 5MB) to provide visual context

- FR-03.8: All chat sessions stored with timestamps for audit trail

- FR-03.9: AI system prompt shall include: machine list, common failure modes, resolution SOPs

### FR-04: Mobile Attendance & Tracking

- FR-04.1: Workers clock-in via mobile app; GPS coordinates recorded and validated against factory geofence

- FR-04.2: Geofence defined as a polygon or circular radius around factory address (configurable in Admin)

- FR-04.3: Location updates sent to server every 30 seconds while worker is clocked in

- FR-04.4: App caches location data offline for up to 2 hours if connectivity lost; syncs on reconnect

- FR-04.5: Push notifications delivered via FCM (Firebase Cloud Messaging)

- FR-04.6: Workers receive notifications for: task assignments, chatbot replies, safety broadcasts

- FR-04.7: SOS button sends instant alert to all managers with worker name, location, and timestamp

- FR-04.8: Workers can view their own attendance history and shift schedule

### FR-05: Manager Dashboard

- FR-05.1: Dashboard loads within 3 seconds; live data tiles update via WebSocket

- FR-05.2: KPI header: Total workers present, machines online, open tickets, productivity index

- FR-05.3: Attendance panel: list view with filter by date, department, shift

- FR-05.4: Machine health table: sortable/filterable columns for ID, name, status, health score, uptime, last service

- FR-05.5: Ticket queue: view, assign to engineer, update status (Open / In Progress / Resolved)

- FR-05.6: Manager can broadcast safety messages to all workers (push notification + in-app alert)

- FR-05.7: Shift summary report exportable as PDF and CSV

- FR-05.8: Alert log: chronological feed of all system alerts (machine anomalies, SOS, ticket creates)

### FR-06: Predictive Maintenance (Recommended)

- FR-06.1: Machine health score computed from: uptime hours since last service, reported issue count, anomaly flag

- FR-06.2: Machines with health score below threshold (configurable, default 60%) auto-flagged for service

- FR-06.3: AI chatbot uses health score context when triaging reported issues

- FR-06.4: Dashboard displays 7-day health trend sparklines per machine

## 2.3  Non-Functional Requirements

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-01 | Performance | API response time < 500ms for 95th percentile under 100 concurrent users |
| NFR-02 | Real-time | WebSocket updates delivered within 2 seconds of data change |
| NFR-03 | Availability | System uptime ≥ 99% during hackathon demo window |
| NFR-04 | Security | All API endpoints require JWT; passwords hashed with bcrypt; HTTPS enforced |
| NFR-05 | Scalability | Architecture supports horizontal scaling of Django via Gunicorn + Nginx |
| NFR-06 | Mobile | Mobile PWA loads in < 4 seconds on 4G connection |
| NFR-07 | Usability | Worker app requires no more than 3 taps for any primary action |
| NFR-08 | Data Retention | Attendance and ticket records retained for minimum 90 days |
| NFR-09 | Accessibility | Dashboard meets WCAG 2.1 AA contrast ratios |
| NFR-10 | Offline | Mobile app functions for attendance and SOS with no internet for up to 2 hours |

## 2.4  Core Data Models

### User

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary key |
| name | VARCHAR(100) | Full name |
| email | VARCHAR(150) | Unique, login identifier |
| role | ENUM | worker ¦ manager ¦ engineer ¦ admin |
| department | FK → Department |  |
| phone_token | VARCHAR(255) | FCM push token |
| created_at | TIMESTAMP |  |

### Machine

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary key |
| name | VARCHAR(100) | e.g., CNC Mill #3 |
| location_zone | VARCHAR(50) | Floor zone ID |
| health_score | INTEGER (0–100) | Computed field |
| status | ENUM | online ¦ warning ¦ offline ¦ maintenance |
| uptime_hours | FLOAT | Hours since last reset |
| last_service_date | DATE |  |
| model_position | JSON | {x, y, z} for 3D scene |

### AttendanceRecord

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID |  |
| worker | FK → User |  |
| clock_in | TIMESTAMP |  |
| clock_out | TIMESTAMP | Nullable |
| location_lat | FLOAT | Clock-in GPS lat |
| location_lng | FLOAT | Clock-in GPS lng |
| is_valid | BOOLEAN | Geofence validation result |

### MaintenanceTicket

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID |  |
| machine | FK → Machine |  |
| reported_by | FK → User |  |
| assigned_to | FK → User | Nullable — maintenance engineer |
| issue_description | TEXT | Original worker report |
| ai_assessment | TEXT | AI triage output |
| severity | ENUM | simple ¦ moderate ¦ complex |
| status | ENUM | open ¦ in_progress ¦ resolved |
| image_url | VARCHAR(255) | Nullable |
| created_at | TIMESTAMP |  |
| resolved_at | TIMESTAMP | Nullable |

### WorkerLocation

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID |  |
| worker | FK → User |  |
| latitude | FLOAT |  |
| longitude | FLOAT |  |
| zone | VARCHAR(50) | Computed from coordinates |
| timestamp | TIMESTAMP |  |

## 2.5  Key API Endpoints

| Method | Endpoint | Auth Role | Description |
| --- | --- | --- | --- |
| POST | /api/auth/login/ | Public | Login, returns JWT |
| POST | /api/auth/refresh/ | Public | Refresh JWT |
| GET | /api/machines/ | Manager, Engineer | List all machines with status |
| PATCH | /api/machines/{id}/ | Manager, Engineer | Update machine status |
| GET | /api/attendance/ | Manager | List attendance records (filter by date/worker) |
| POST | /api/attendance/checkin/ | Worker | Clock in with GPS coords |
| POST | /api/attendance/checkout/ | Worker | Clock out |
| GET/POST | /api/tickets/ | All | List tickets / create ticket |
| PATCH | /api/tickets/{id}/ | Manager, Engineer | Update ticket status/assignee |
| POST | /api/chatbot/message/ | Worker | Send message to AI chatbot |
| GET | /api/workers/locations/ | Manager | Get current worker locations |
| POST | /api/alerts/sos/ | Worker | Trigger SOS alert |
| POST | /api/notifications/broadcast/ | Manager | Broadcast push to all workers |
| GET | /api/dashboard/summary/ | Manager | Aggregated KPI data |
| GET | /api/reports/shift/ | Manager | Generate shift summary report |

## 2.6  WebSocket Event Schema

| Event | Direction | Payload Summary |
| --- | --- | --- |
| machine.status.update | Server → Client | { machine_id, status, health_score, timestamp } |
| worker.location.update | Server → Client | { worker_id, lat, lng, zone, timestamp } |
| ticket.created | Server → Client | { ticket_id, machine_id, severity, reported_by } |
| alert.sos | Server → Client | { worker_id, name, lat, lng, timestamp } |
| alert.broadcast | Server → Client | { message, priority, sent_by } |
| attendance.update | Server → Client | { worker_id, event: clock_in¦clock_out, timestamp } |

## 2.7  AI Chatbot — System Prompt Design

Chatbot System Prompt Template You are SmartFactory Assistant, an AI maintenance helper for factory workers. You have access to the factory's machine list, common failure modes, and standard operating procedures (SOPs). When a worker reports an issue: (1) Identify the machine and failure pattern. (2) Classify severity: SIMPLE (worker can fix), MODERATE (supervisor review needed), COMPLEX (engineer required). (3) For SIMPLE: provide a numbered self-resolution guide of max 5 steps. (4) For COMPLEX: respond with severity=COMPLEX and a brief diagnosis; the system will auto-create a ticket. Always be concise, clear, and safety-first. Never advise actions that could cause physical harm.

# PART 3 — Step-by-Step Build Guide

Development roadmap for a solo developer or small team. Each phase is designed as a standalone working increment. Estimated hours are for a hackathon sprint pace.

## Phase 1 — Project Scaffold & Auth (Hours 0–4)

| Step | Task | Command / Detail |
| --- | --- | --- |
| 1.1 | Create Django project | django-admin startproject smartfactory_backend |
| 1.2 | Create React app | npx create-react-app smartfactory-web --template typescript |
| 1.3 | Install Django deps | pip install djangorestframework djangorestframework-simplejwt channels redis celery psycopg2 pillow anthropic |
| 1.4 | Install React deps | npm install three @react-three/fiber @react-three/drei tailwindcss axios react-query socket.io-client |
| 1.5 | Configure PostgreSQL | Update settings.py DATABASES block with pg credentials |
| 1.6 | Create User model | Custom AbstractUser with role field (worker/manager/engineer/admin) |
| 1.7 | JWT Auth endpoints | Configure SimpleJWT: /api/auth/login/, /api/auth/refresh/ |
| 1.8 | CORS setup | Install django-cors-headers; allow localhost:3000 |
| 1.9 | Test auth flow | Postman: login → get token → call protected endpoint |

## Phase 2 — Core Data Models & APIs (Hours 4–8)

- Create Django apps: machines, attendance, tickets, workers, notifications

- Define models: Machine, AttendanceRecord, MaintenanceTicket, WorkerLocation (see Section 2.4)

- Run migrations: python manage.py makemigrations && migrate

- Create serializers (ModelSerializer) for each model

- Create ViewSets with router registration in urls.py

- Seed database with factory fixture data (10 machines, 20 workers) for demo

- Add filtering (django-filter) to attendance and tickets endpoints

- Test all CRUD endpoints via Postman / DRF browsable API

## Phase 3 — Real-time Layer: Django Channels (Hours 8–11)

- Install channels: pip install channels channels-redis

- Configure ASGI in asgi.py with ProtocolTypeRouter for HTTP and WebSocket

- Create FactoryConsumer in consumers.py — group broadcast on connect

- Create group names: factory_floor (managers), worker_{id} (per worker)

- Wire routing in routing.py: ws/factory/ → FactoryConsumer

- Create utility function: channel_layer.group_send() triggered from Django signals

- Add Django signals on Machine.save() and MaintenanceTicket.save() to broadcast WS events

- Test WebSocket connection using wscat or browser console

## Phase 4 — AI Chatbot Backend (Hours 11–14)

- Create chatbot app with ChatSession and ChatMessage models

- Create /api/chatbot/message/ endpoint (POST, Worker auth required)

- Install Anthropic SDK: pip install anthropic

- Build chatbot_service.py: loads machine context from DB, builds system prompt, calls Claude API

- Parse AI response for severity classification keyword (SIMPLE / MODERATE / COMPLEX)

- If COMPLEX: auto-create MaintenanceTicket, trigger WebSocket ticket.created event to managers

- Store ChatMessage (user + assistant) to ChatSession for history

- Handle image uploads: save to S3/MinIO, pass URL to Claude API as image content block

- Add rate limiting: max 20 chatbot messages per worker per hour

## Phase 5 — 3D Factory Environment (Hours 14–20)

- Create React component: FactoryScene using @react-three/fiber <Canvas>

- Build factory floor as a flat plane with grid texture

- Create MachineNode component: colored box with StatusIndicator (green/amber/red point light)

- Create WorkerNode component: cylinder + label using @react-three/drei <Html>

- Implement click handlers: onMachineClick / onWorkerClick → set selectedEntity state

- Create InfoPanel component (right sidebar): shows entity details on selection

- Connect to WebSocket: useEffect subscribes to machine.status.update and worker.location.update

- On WS message: update machine/worker state → Three.js re-renders color/position

- Add OrbitControls from drei for pan/zoom/rotate

- Style with Tailwind dark theme glass-panel sidebar

## Phase 6 — Manager Dashboard (Hours 20–25)

- Create Dashboard layout: top KPI bar + grid of panels

- KPI bar: fetch /api/dashboard/summary/ — display workers present, machines online, open tickets, productivity

- Real-time updates: connect WebSocket, update KPI tiles on relevant events

- Attendance table: react-query fetch /api/attendance/, add date filter + department filter

- Machine health table: sortable columns, health score shown as colored progress bar

- Ticket queue: list with status badges, assign dropdown (fetch engineers), status update button

- Alert feed: live-updating list of WebSocket events (ticket created, SOS, machine warnings)

- Broadcast modal: text input → POST /api/notifications/broadcast/

- Export buttons: /api/reports/shift/?format=csv and ?format=pdf (Celery task generates PDF)

## Phase 7 — Mobile Attendance App (Hours 25–30)

- Create React Native app (Expo) or PWA with manifest.json for install prompt

- Worker login screen: email + PIN → POST /api/auth/login/ → store JWT in AsyncStorage

- Home screen: Clock In / Clock Out button + current status

- Clock In: call navigator.geolocation.getCurrentPosition() → POST /api/attendance/checkin/

- If outside geofence: show error 'You must be on-site to clock in'

- Background location: use Expo Location.startLocationUpdatesAsync() every 30 seconds while clocked in

- SOS button: prominent red button → POST /api/alerts/sos/ with current GPS

- Chatbot tab: WebView or native chat UI → connects to chatbot API

- Push notifications: configure FCM, store device token on login via PATCH /api/users/me/

- My Schedule tab: GET /api/workers/{id}/schedule/ → list upcoming shifts

## Phase 8 — Integration & Demo Prep (Hours 30–36)

- End-to-end test all user journeys (Worker clock-in → appears on 3D view → Manager sees it)

- Test chatbot triage: submit complex issue → verify ticket appears on manager dashboard in real-time

- Test SOS: trigger from mobile → verify manager alert appears within 2 seconds

- Seed realistic demo data: 15 workers, 8 machines, 5 historical tickets, varied attendance

- Deploy Django to Railway / Render / DigitalOcean with Gunicorn + Nginx

- Deploy React to Vercel or Netlify

- Configure env vars: ANTHROPIC_API_KEY, DATABASE_URL, REDIS_URL, FCM credentials

- Rehearse demo flow: login as worker → chatbot → auto-ticket → switch to manager → see ticket live

## Phase 9 — Bonus Features (If Time Allows)

| Feature | Effort | Where to Add |
| --- | --- | --- |
| QR code machine scan (worker scans → chatbot pre-fills machine) | 2 hrs | Mobile App + Chatbot |
| Predictive maintenance score algorithm | 3 hrs | machines/services.py + Dashboard |
| Worker productivity leaderboard | 2 hrs | Dashboard panel |
| Voice input for chatbot (Web Speech API) | 1 hr | Chatbot UI |
| Dark/light mode toggle on Dashboard | 1 hr | Tailwind + Context |
| Animated machine pulse on 3D view for active alerts | 1 hr | Three.js animation loop |

## Technology Stack Summary

| Layer | Technology | Version / Notes |
| --- | --- | --- |
| Frontend Web | React + TypeScript | v18 — Vite or CRA |
| 3D Rendering | Three.js + R3F | @react-three/fiber ^8 |
| UI Styling | Tailwind CSS | v3 |
| State / Data | React Query + Zustand | Server state + client state |
| Mobile | Expo (React Native) or PWA | Expo SDK 50+ |
| Backend | Django + DRF | Django 5.x |
| Real-time | Django Channels + Redis | channels 4.x |
| AI | Anthropic Claude API | claude-sonnet-4-20250514 |
| Task Queue | Celery | v5.x with Redis broker |
| Database | PostgreSQL | v16 |
| Deployment | Railway / Render + Vercel | Free tier sufficient for hackathon |
| CI (optional) | GitHub Actions | Lint + test on push |

Hackathon Demo Tip Lead with the 3D factory view — it's visually striking and immediately communicates the concept. Demo the end-to-end flow: worker reports an issue via chatbot → ticket appears on manager dashboard in real-time. This single flow demonstrates AI, real-time data, and the manager-worker loop in under 60 seconds.